## Slide 1
OBJECTIVES
DELIVERABLES
Key deliverables for the next 3 months | Enter Due Dates | Status
Align on the work estimation scenarios in scope | July 5, 2020 | Completed
Align on the roles to be considered (data engineer, data scientist, etc.) | July 12, 2020 | Completed
Collect data/inputs from team and external resource to evaluate the appropriateness of varying staffing models given the scenario | August 2, 2020 | In progress
Assess and align on labor efforts and how to scale them out | August 16, 2020 | 
Present a work estimation calculator prototype to team | August 30, 2020 | 
METRICS | STATUS
Charter developed | 
Submitting TMO reports on time | 
Deliverables on time | 
Issues raised | 
OVERALL | 
Data Science Strategy Team
OWNER | Jeanette
TEAM MEMBERS | Team member 1, etc.
Create a work estimation calculator that is parameterized and can generate precise and reliable work estimates for various projects and roles, ranging from small-scale user stories to large-scale initiatives or components of the initiative.
Understand the work estimation scenarios to be considered
Understand the various roles associated with the identified scenarios
Determine optimal staffing model for a given scenario (e.g., onshore vs. offshore)
Assess the labor efforts associated with each scenario and its subcomponents
Create a parameterized tool to generate work estimations

## Slide 2
KEY RESOURCES
RISK / MITIGATION
Enter known Risks | Enter Mitigation Plan Here
Difficulty in generating precise estimates | Use proxies as much as possible and interview external business and IT partners
OWNER | Jeanette
TEAM MEMBERS | Team member 1, etc.
NAME | ROLE | %FTE | TIMING
Jeanette Team member 2 Team member 3 Team member 4 | Lead SME SME SME | 0.25 0.15 0.15 0.15 | 9 weeks 9 weeks 9 weeks 9 weeks
INTERDEPENDENCIES
None
Data Science Strategy Team